- Digital Agenda for Europe (DAE) - December 2013

- Digital Agenda Actions Implementation on European Commission Level and on National Level

| - Contents | - Page |
| --- | --- |
| - Action area/Pillar 1 – A vibrant digital single market | - 2 |
| - Action 1.1. Opening up access to content | - 2 |
| - Action 1.2. Making online and cross border transactions straightforward | - 5 |
| - Action 1.3 Building digital confidence | - 14 |
| - Action 1.4 Reinforcing the single market for telecommunications services | - 21 |
| - Action area /Pillar 2 - Interoperability and standards | - 21 |
| - Action 2.1 Improving ICT standard-setting | - 21 |
| - Action 2.2 Promoting better use of standards | - 21 |
| - Action 2.3 Enhancing interoperability through coordination | - 25 |
| - Action area /Pillar 3 - Trust and security | - 33 |
| - Action area /Pillar 4 - Fast and ultrafast internet access | - 33 |
| - Action 4.1 Guarantee universal broadband coverage with increasing speeds | - 34 |
| - Action 4.2 Foster the deployment of NGA networks | - 34 |
| - Action 4.3 Open and neutral internet | - 45 |
| - Action area /Pillar 5 - Research and innovation | - 45 |
| - Action 5.1 Step up efforts and efficiency | - 45 |
| - Action 5.2 Driving ICT innovation by exploiting the single market | - 45 |
| - Action 5.3 Industry-led initiatives for open innovation | - 53 |
| - Action area /Pillar 6 – Enhancing digital literacy, skills and inclusion | - 53 |
| - Action 6.1 Digital literacy and skills | - 53 |
| - Action 6.2 Inclusive digital services | - 60 |
| - Action Area /Pillar 7 - ICT-enabled benefits for EU society | - 60 |
| - Action 7.1 ICT for environment | - 64 |
| - Action area /Pillar 7 - ICT-enabled benefits for EU society | - 65 |
| - Action 7.2 Sustainable healthcare and ICT-based support for dignified and independent living | - 67 |
| - Action 7.3 Promoting cultural diversity and creative content | - 73 |
| - Action 7.4 e-Government | - 77 |
| - Action 7.5 Intelligent Transport Systems for efficient transport and better mobility | - 81 |
| - International aspects of the Digital Agenda | - 75 |
| - Abbreviations | - 84 |

| Tasks | Scoreboard |  |  |  | Description |  |  | Level |  |  | Digital Agenda Deadline DD/MM/YYYY |  | DAE Implementation Status |  |  | DAE Implementation Status in Bulgaria | Indicators in Bulgaria |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 |  |  |  | 3 |  |  | 4 |  |  | 5 |  | 6 |  |  | 7 | 8 |  |
|  |  |  |  |  |  |  |  |  |  |  | (Source: Digital Agenda Scoreboard) |  |  |  |  | (Source: Institutions/Departments) |  |  |
| Action area /Pillar 1 – A vibrant digital single market |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 1.1. Opening up access to content |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | 001 |  |  |  | The EC will simplify copyright clearance, management and cross-border licensing by - Enhancing the governance, transparency and pan European licensing for (online) rights management by proposing a framework Directive on collective rights management by 2010. |  |  | EC |  |  | 31/12/2010 |  | Completed Proposal for Directive on Collective Managements of Copyright and Related Rights and multi-territorial licencing adopted 11 July 2012 |  |  | Source:MC Preparation of amendments of the Law on the Copyright and Related Rights within 12 months after the adoption of the Directive by the European Parliament. | The Directive on Collective Management of Rights has not been adopted by the Council and the EP yet, although the text has been agreed. |  |
| 2 | 002 |  |  |  | The EC will simplify copyright clearance, management and cross-border licensing by - Create a legal framework to facilitate the digitalisation and dissemination of cultural works in Europe by proposing a Directive on Orphan Works by 2010, to conduct a dialogue with stakeholders with a view to further measures on out-of print works, complemented by rights information databases. |  |  | EC |  |  | 31/12/2010 |  | Completed Proposal for Directive on Orphan Works adopted 24 May 2011. MoU on out-of-print works signed on 20 September 2011. |  |  | Source: MC The period to 31 December 2013 will include transposition of the Directive on Collective Management of Copyright and Related Rights and multi-territorial licensing rights to music online for purposes of the internal market. | On 1.11.2012 the Directive on Orphan Works was adopted – the transposition deadline is 1.11.2014 . It will be implemented in due time. |  |
| 3 | 003 |  |  |  | The EC will simplify copyright clearance, management and cross-border licensing by - By 2012, review the Directive on Re-Use of Public Sector Information, notably its scope and principles on charging for access and use. |  |  | EC |  |  | 31/12/2012 |  | Completed Open Data Package incl. revised Directive adopted on 12 December 2011. Various sectoral actions will apply the concept, e.g. Marine Knowledge initiative to unlock marine data into the public domain Directive 2013/37/ЕС, 26-07-2013 amending Directive 2003/98/ЕC on reuse of information in public sector |  |  | Source: CМ Including the Open Data Initiative in the State Administration Development Strategy. A plan to implement the strategy. Draft concept. Decision of the Council on administrative reform. Undertaking transposition of Directive 2013/37 in the Bulgarian Legislation . | Introducing the Directive 2013/37/ЕС in the Access to Public Information Act (APIA ) |  |
| 4 | 004 |  |  |  | The EC will after an extensive stakeholder dialogue, report by 2012 on the need for additional measures beyond collective rights management allowing EU citizens, online content services providers and right-holders to benefit from the full potential of the digital internal market, including measures to promote cross-border and pan-European licenses, without excluding or favouring at this stage any possible legal option. |  |  | EC |  |  | 31/12/2012 |  | Completed IPR strategy adopted 24 May 2011. This strategy sets out a blueprint for a number of initiatives the Commission intends to take in 2012 in various areas, including patents, trade marks, geographical indications, copyright licensing and digital libraries. (follow –up through Task 5) |  |  | Source: MC Sent letter to the collecting society, for their opinion on the text of the draft Directive on Collective Management of Copyright and Related Rights and multi-territorial licensing rights to music online for purposes of the internal market. | The Collective Rights Management Directive and Cross-border Licensing is not a fact yet. Nevertheless, the opinions of the associations were taken into account. |  |
| 5 | 005 |  |  |  | In preparation thereof, issue a Green Paper addressing the opportunities and challenges of online distribution of audiovisual works and other creative content by 2010. |  |  | EC |  |  | 31/12/2010 |  | Completed Green Paper adopted on 13 July 2011. |  |  | Source: MC Public consultation and results in mid-2012 | Source: MC Constant monitoring from CEM (The Council for Electronic Media) and annual report of the rates to EC. |  |
| 6 | 006 |  |  |  | On the basis of the review of the Directive on the Enforcement of Intellectual Property Rights, and following extensive stakeholder dialogue, report by 2012 on the need for additional measures to reinforce the protection against persistent violations of intellectual property rights in the online environment, consistent with the guarantees provided in the Telecoms Framework and fundamental rights on data protection and privacy. |  |  | EC |  |  | 31/12/2012 |  | Delayed The review of the IPR Enforcement Directive is on-going and a public consultation on the civil enforcement of intellectual property rights was launched on 30 November 2012 and will stay open until 30 March 2013. Linked to European licences work (Task 103) |  |  |  |  |  |
| Action 1.2. Making online and cross border transactions straightforward |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | 007 |  |  |  | The EC will ensure the completion of the Single Euro Payment Area (SEPA), eventually by binding legal measures fixing an end date for migration before 2010 and facilitate the emergence of an interoperable European eInvoicing framework through a Communication on eInvoicing and by establishing a multistakeholder forum. |  |  | EC |  |  |  | 31/12/2012 |  |  | Completed Proposal for SEPA migration end-date adopted 16 December 2010, Communication on e-Invoicing adopted 2 December 2010. Green Paper on card, Internet and mobile payments adopted on 11 January 2012. | Source: BNB On 28 February 2012 Regulation of the European Parliament and of the Council was adopted establishing a deadline date on February 1, 2014 for the migration of the Eurozone countries to SEPA credit transfers and direct debits (for most conditions) in Euros. For Bulgaria and other EU member states outside the Eurozone date is 31 October 2016, or 1 year after the adoption of the euro (whichever occurs first). It determines the phasing out of Multilateral Interchange Fees (MIFs), which currently can be used to direct debits in some Member States, on 1 February 2017 for national payments. It also determines the phasing out, not later than 1 February 2016, the requirement to provide Business Identification Code (BIC), the only identifier for all cross-border and national payments remains IBAN. The regulation covers all transactions such as credit transfers and direct debits in Euros within the EU, but generally does not affect transactions with payment cards, money remittance, and electronic payment transactions. In terms of e-Invoicing at that time, a European multilateral forum on e-invoicing, which includes representatives from Bulgaria, supported by a group of the NSAID, working as a national forum on e-Invoicing On 26.06.2013, the European Commission proposed a draft Directive on electronic invoicing in public procurement, accompanied by a report setting out their vision for the digitization of procedures for the award of public contracts, the so-called "comprehensive electronic procurement cycle" . Communication will form the basis for future initiatives to further digitization procedures for procurement. |  |  |
| 8 | 009 |  |  |  | The EC will evaluate by end 2010 the impact of the e-Commerce Directive on online markets and make concrete proposals. |  |  | EC |  |  |  | 31/12/2011 |  |  | Completed Communication adopted on 11 January 2012. It was deemed unnecessary to revise the eCommerce Directive at this point. Commission to provide some guidance on interpretation (notice & action). This action is linked with task 105 (e-commerce action plan). |  |  |  |
| 9 | 010 |  |  |  | Member States should implement swiftly and coherently the key Directives supporting the digital single market, including Services Directive. |  |  | BG |  |  |  | 31/12/2015 |  |  | On track Commission set-up the Body of European Regulators for Electronic Communicators (BEREC) to facilitate cooperation between national regulatory authorities and the Commission in promoting the digital single market. | Source: МТIТС, MEET MTITC provides access to PSCs in SPAAS MEET is responsible for a policy directive. The Directive 2006/123/EU of the European Parliament and the Council on 12 December 2006, on the services on the internal market was initiated the national legislation by the Law on the provision of services, in force from 23 February 2010. In 2012 it was prepared a project for amendment of the Law on the Provision of Services. The project aims to specify and complement the current national regulation in the area of establishment and freedom to provide services to be in correspondence with the European regulations in the area of services in the internal market. The made proposals for amendments are with regard of recommendations of the EC, related with the necessity of legislative measures on national leval in conjunction with the apllying of Directive 2006/123/EU. These measures will establish better secutiry for services suppliers’ in Bulgaria. The Regulation is approved on a meeting of Council of Ministers (CM) of Republic of Bulgaria on 21 November 2012 with a Decision № 966/22 Noveber 2012 and will be discussed in the Bulgarian Parliament. It is adopted a first reading 30.01.2013 With Protocol decision № 23 of Council of Ministers meeting held on June 19, 2013 the Report of the Minister of Economy and Energy proposal to the 42 th National Assembly was adopted for the presenting of a draft Law amending the Law on the Provision Provider approved by Decision № 966 of the Council of Ministers of 22 November 2012. Draft was submitted for discussion and adoption by the National Assembly of the Republic of Bulgaria on June 21, 2013. In conjunction with the necessity of establishing a regulatory framework for the functioning of the Single Point for Contact (which every Member States should establish, according to Services Directive), in the regulation is foreseen the CM to accept an ordinance for the conditions of maintainance and functioning of Single Points for Contact , both proposed by the MEET and MTITC. |  |  |
| 10 | 010 |  |  |  | Member States should implement swiftly and coherently the key Directives supporting the digital single market, including Unfair Commercial Practices Directive |  |  | BG |  |  |  | 31/12/2015 |  |  | On track Commission set-up the Body of European Regulators for Electronic Communicators (BEREC) to facilitate cooperation between national regulatory authorities and the Commission in promoting the digital single market. |  |  |  |
| 11 | 010 |  |  |  | Member States should implement swiftly and coherently the key Directives supporting the digital single market, including revised in 2009 of EU Rregulatory Telecoms Framework |  |  | BG |  |  |  | 31/12/2015 |  |  | On track Commission set-up the Body of European Regulators for Electronic Communicators (BEREC) to facilitate cooperation between national regulatory authorities and the Commission in promoting the digital single market. | Source: МТIТС Completed |  | Adopted amendment to Electronic Communications Act (amend. SG. 105/29 Dec 2011) |
| 12 | 008 |  |  |  | In 2011 propose a revision of the eSignature Directive with a view to provide a legal framework for cross-border recognition and interoperability of secure eAuthentication systems. |  |  | EC |  |  |  | 31/12/2011 |  |  | Completed Legislative proposal adopted on 04 06 2012, coupled with eID following the Single Market Act. |  |  |  |
| 13 | 011 |  |  |  | Member States should transpose by 2013 the VAT Directive ensuring equal treatment for e Invoicing with paper invoices |  |  | BG |  |  |  | 31/12/2013 |  |  | On track Council adopted a Directive (2010/45/EU amending Directive 2006/112/EC) which sets out new VAT rules for e-invoicing and removes the obstacles to the uptake of e-invoicing by creating equal treatment between paper and e-invoices - also ensuring that no additional requirements are imposed on paper invoices. | Source: MF Completed |  | Source: MF Adopted amendments of Value Added Tax Act (amend. SG 94/30 Nov 2012 ) Transposition of 2010/45/EC Directive |
| Action 1.3 Building digital confidence |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 14 | 012 |  |  |  | The EC will review the EU Data Protection Regulatory Framework with a view to enhancing individuals' confidence and strengthening their rights, by the end of 2010. |  |  | EC |  |  |  | 31/12/2010 |  |  | Completed Commission proposal adopted on 25 January 2012. On legislative track. | Source: MTITC Part of a general framework for data protection in the EU electronic communications sector is Directive 2002/58/EC as amended by Directive 2009/136/EC. The provisions of Directive 2002/58/EC are introduced by amendments to the Electronic Communications Act adopted in late 2011. |  | Adopted amendment to Electronic Communications Act (amend. SG. 105/29 Dec 2011) |
| 15 | 013 |  |  |  | The EC will propose by 2012 an optional contract law instrument complementing the Consumer Rights Directive to overcome the fragmentation of contract law, in particular as regards the online environment |  |  | EC |  |  |  | 31/12/2012 |  |  | Completed Commission proposal adopted 11 October 2011. The Directive on Consumer Rights will replace, as of 13 June 2014, the old Directive 97/7/EC. The provisions of the Directive on Consumer Rights will apply to contracts concluded after 13 June 2014. |  |  |  |
| 16 | 014 |  |  |  | The EC will explore by 2011 initiatives on consumer Alternative Dispute Resolution Green paper in the EU with a view to making proposals for an EU-wide Online Dispute Resolution system for eCommerce transactions by 2012 |  |  | EC |  |  |  | 31/12/2012 |  |  | Completed Directive on alternative dispute resolution (ADR) for consumer disputes and Regulation on online dispute resolution (ODR) for consumer disputes adopted on 22 April 2013. |  |  |  |
| 17 | 015 |  |  |  | The EC will explore proposals in the field of collective redress, based on stakeholder consultation. |  |  | EC |  |  |  | 31/12/2015 |  |  | On track The Commission is preparing a recommendation to Member States on common principles for collective redress, accompanied by a communication. Launch date by mid-2013 |  |  |  |
| 18 | 016 |  |  |  | The EC will issue a Code of EU Online Rights by 2012 that summarises existing digital user rights in the EU in a clear and accessible way, complemented by an annual sweep of breaches of online consumer protection law and appropriate enforcement measures, in coordination with the European Network of Consumer Protection Agencies |  |  | EC |  |  |  | 31/12/2012 |  |  | Completed The Commission updated the Code of Online Rights on 17 December 2012. |  |  |  |
| 19 | 017 |  |  |  | The EC will create a stakeholder platform by 2012 for EU online trustmarks, notably for retail websites |  |  | EC |  |  |  | 31/12/2012 |  |  | Delayed The Commission finalised a study in early 2013 as a basis for further steps; future actions under consideration. |  |  |  |
| Action 1.4 Reinforcing the single market for telecommunications services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20 | 018 |  |  |  | The EC will propose measures for an increased harmonisation of numbering resources for provision of business services across Europe by 2011 |  |  | EC |  |  |  | 31/12/2011 |  |  | Completed Public consultation concluded no need for this harmonization at this stage | Source: MTITC National level actions are not needed. |  |  |
| 21 | 019 |  |  |  | The EC will on the basis of the European Radio Spectrum Policy Programme, coordinate the technical and regulatory conditions applying to spectrum use and, where necessary, harmonise spectrum bands to create economies of scale in equipment markets and allow consumers to use the same equipment and avail themselves of the same services across the EU. |  |  | EC |  |  |  | 31/12/2010 |  |  | Completed Commission proposal on RSPP adopted 20 September 2010. Legislative process concluded in 2012. | Source: MTITC, CRC, MD, NSP In progress. Some of the provisions of the Programme are implemented in Bulgaria. Republic of Bulgaria has transposed the EC decisions related to the use of radiofrequency spectrum. Not yet implemented Decision Decision 2010/267/EU (790-862 MHz) ** Further information is presented below the table | Released and harmonised radiofrequency bands. |  |
| 22 | 020 |  |  |  | The EC will conduct by 2011 an investigation into the cost of non-Europe in telecommunication markets to take further measures to reinforce the benefits of the single market. |  |  | EC |  |  |  | 31/12/2011 |  |  | Completed Study published on 28 February 2012. |  | Source MTITC: Measures taken, including possible changes in the Electronic Communications Regulatory Framework. |  |
| 22а | 101 |  |  |  | The difference in price between calls in roaming and long distance calls within a country should be close to zero no later than 2015 |  |  | EC |  |  |  | 31/12/2012 |  |  | Completed Commission proposal for Third Regulation on roaming on public mobile communications networks adopted 6 July 2011. Legislative process concluded in 2012, Regulation 531/2012 came into effect on 1 July 2012. | Source: MTITC, CRC An interinstitutional Working Group established. The group has prepared the amendment of the relevant legislative provisions of Electronic Communications Act. Mobile companies have published on their Internet pages reference offers for wholesale roaming access in accordance with Article 3 of Regulation № 531/2012. A CRC working group is established to monitor the performance of the mobile operators in this regard. | Source MTITC: Adopted amendment to Electronic Communications Act, introducing provisions for implementation of the new Regulation on roaming. |  |
| 23 103 | 102 |  | Key Transformative Action: Completing the on-going review of the Copyright Framework through the preparation for legal drafting work, with a view to a decision in 2014 whether to table legislative reform proposals and seek the resolution of copyright-related issues where rapid progress is needed via a structured stakeholder dialogue in 2013. |  |  |  |  |  |  |  |  | 31/12/2014 |  |  | On track "Licenses for Europe" dialogue launched early 2013. |  |  |  |
| 24 104 | 103 |  | MS - Adopt and implement the key digital single market proposals of the Digital Agenda |  |  |  |  |  |  |  |  | 31/12/2015 |  |  | On track The Commission adopted key legal proposals from Digital Agenda 2010: Framework Directive on collective rights management (action 1 DAE2010), Orphan Works Directive (Task 2, DAE 2010), Regulation on data protection (Action 12, DAE 2010). The Commission decided not to review the e-Commerce Directive; however, it took a number of measures in the context of the e-Commerce action plan adopted in January 2012. |  |  |  |
| 25 105 | 104 |  | Follow up on eCommerce Action Plan, Green Paper on payments and Consumer Agenda |  |  |  |  |  |  |  |  |  |  |  | On track Commission Green Paper on an integrated European market for card, internet and 2012), the Commission announced legislative actions as a follow up to the Green Paper: Review Payment Services Directive (directive 2007/64/EC) and legislative initiative on multilateral interchange fees. | Source: BNB Directive 2007/64/ЕО by the European Parliament and the Council as of 13 November 2007 on Payment Services in the internal market, for amendment of the Directives 97/7/ЕО, 2002/65/ЕО, 2005/60/ЕО and 2006/48/ЕО and repeal of Directive 97/5/ЕО is introduced in the National Legislation with the law on Payment Services and Payment Systems (PSPS), which came into force on 1st November 2009. On 24 July 2013 the European Commission adopted a package, including: - proposal for a new Directive on Payment Services (PSD); - proposal for a Regulation on Interchange Fees in Payment Transactions for Cards; The revised Directive on Payment Services introduces a number of new significant elements and improvements in the EU payment market: - the security in using cheap services for electronic payment is being facilitated and increased, since its scope includes new so-called Service Payment Initiations. These are services, which are being implemented between the trader and the purchaser’s bank and they enable the process of making cheap and effective electronic payments without the use of a credit card. As far as these service providers are concerned, the same high regulation and supervision standards are being applied as in all other payment institutions. At the same time, banks and all other payment services providers will have to increase the security of online transactions by using systems for strict customer authentication in payments; - Customers will be better protected from frauds, possible malpractices and payment incidents (i.e., in case of disputes, or inaccurately performed payment transactions). Customers will only have to bear losses in a very limited amount – up to the maximum of EUR 50 (compared to EUR 150 at present) – in case of unauthorized card payments; - The proposal increases the users’ rights in making remittances outside Europe, or with payments in the currency of the country located outside the EU; - The appearance of new players and the development of innovative payments via mobile phones and the Internet will be encouraged, which would enhance the global competitiveness of the EU. The Regulation on Interchange fees and the revised Directive on Payment Services will introduce a maximum amount of interchange fees for customers’ transactions by debit and credit cards and the additional fees for the use of such types of cards will be forbidden. Similar additional fees are charged by some traders for card payments. When the amount of interchange fees for customer cards is limited, retailer costs for card transactions will be reduced significantly, so that additional charges would no longer be justified. These European Commission proposals are expected to be reviewed by the member-states, so that at a later stage they could be approved and adopted. |  |  |
| 26 106 | 105 |  | Guidelines to correctly implement EU rules on consumer information requirements |  |  |  |  |  |  |  |  | 31/12/2014 |  |  | On track Directive on Consumer Rights adopted November 2011. Guidelines are foreseen for 2014. |  |  |  |
| 27 107 | 106 |  | VAT reform - align tax rates for digital content and similar physical goods |  |  |  |  |  |  |  |  | 31/12/2013 |  |  | On track The Commission presented a Green Paper in 2010, it conducted a public consultation early 2011 and published a Communication in Dec. 2011. On the basis of the outcomes of the public consultation and the study the Commission will elaborate a proposal on the new structure of VAT rates. The whole proposal on the "New VAT" will be presented by the end of 2013. |  |  |  |
| 28 108 | 107 |  | Proposals to strengthen the data industry in Europe |  |  |  |  |  |  |  |  | 31/12/2013 |  |  | On track Recital 18 of the draft revised Directive on of the re-use of public sector information (PSI Directive, Task 3), which itself is a part of a wider Open Data Strategy, calls upon the Commission to issue guidelines in order to help the Member States in implementing the legal provisions in a consistent way. The Commission, in line with its commitment formulated in the recitals of the revised PSI Directive, will issue a series of guidelines 1st quarter 2014 on recommended standard licenses, datasets and charging for the re-use of documents, after consulting interested parties. |  |  |  |
| 29 109 | 108 |  | Green paper on a converged audiovisual world |  |  |  |  |  |  |  |  | 31/12/2013 |  |  | Completed Green paper on a fully-converged audiovisual world adopted 24 April 2013. | Source: MK Consultation with stakeholders on the Green Paper |  |  |
| Action Area/Pillar 2 - Interoperability and standards |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 2.1 Improving ICT standard-setting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 2.2 Promoting better use of standards |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 2.3 Enhancing interoperability through coordination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 30 23 | 021 |  |  |  | The EC will as part of the review of EU standardisation policy, propose legal measures on ICT interoperability by 2010 to reform the rules on implementation of ICT standards in Europe to allow use of certain ICT fora and consortia standards |  |  | EC |  | 31/12/2010 |  |  |  |  | Completed Commission proposal adopted 1 June 2011. The Council adopted on 4 October 2012 the Regulation (EU) No 1025/2012 of the European Parliament and of the Council on European standardisation. |  |  |  |
| 31 24 | 022 |  |  |  | The EC will promote appropriate rules for essential intellectual property rights and licensing conditions in standard-setting, including for ex-ante disclosure, in particular through guidelines by 2011. |  |  | EC |  | 31/12/2011 |  |  |  |  | Completed Commission Communication Adopted 14 January 2011. |  |  |  |
| 32 25 | 026 |  |  |  | Member States should apply the European Interoperability Framework at national level by 2013 |  |  | BG |  | 31/12/2013 |  |  |  |  | On track The Commission will assist Member States in adopting the European Interoperability Strategy and a European Interoperability Framework (EIF) through supporting actions, including awareness raising and exchange of information on national interoperability frameworks. It has launched a study in 2012 on the needs and costs benefits of cross-border services and the existing barrier. The results of the first CIP ICT PSP Large Scale Pilots are being deployed across Member States. Details of their deployment are available on the DAE implementation web site. This is an on-going action. | Source: MTITC Running processes Update of Bulgarian Interoperability Framework. Set out in the Roadmap |  | Updated Bulgarian Interoperability Framework. National Interoperability Strategy |
| 33 26 | 023 |  |  |  | The EC will issue a Communication in 2011 to provide guidance on the link between ICT standardisation and public procurement to help public authorities to use standards to promote efficiency and reduce lock-in. |  |  | EC |  | 31/12/2011 |  |  |  |  | On track The Commission will adopt a Communication in the first half of 2013. |  |  |  |
| 24 27 | 027 |  |  |  | Member States should implement commitments on interoperability and standards in the Malmö and Granada Declarations by 2013. |  |  | BG |  | 31/12/2013 |  |  |  |  | On track The Commission is monitoring the current status of interoperability in Member states and EU administrations through the National Interoperability Framework Observatory and via yearly implementation reviews of the European Interoperability Strategy. | Source: MTITC Project OPAC - selection of contractor for the OP: Item 5. Improving interoperability and providing opportunities for integration at the European level; |  |  |
| 35 28 | 024 |  |  |  | The EC will promote interoperability by adopting in 2010 a European Interoperability Strategy and European Interoperability Framework. |  |  | EC |  | 31/12/2010 |  |  |  |  | ---- Adopted 16 December 2010. Follow-up of this action is as follows: - European Interoperability reference Architecture and European Cartography of Interoperability solutions: The action will develop a common reference architecture of Interoperability solutions: The action will develop a common reference architecture of cross-border interoperability and identify existing operational interoperability solutions(services, ICT systems, software components, semantic, organisational and legal interoperability assets). Once completed the description provides a cartography mapping existing operational European interoperability solutions. This cartography will raise awareness of PAs on what exists to be re-used and under which conditions - European federated Interoperability Repository (EFIR): The EFIR will be the dissemination tool for the European Cartography of Interoperability solutions. It will document and make available information about Interoperability solutions and their characteristics. The repository itself will become a valuable information source, which can be used by the Member States and European Commission services to boost interoperability. It will also serve as a tool to identify challenges and alignment opportunities for IOP asset and ISs management at a European level. |  |  |  |
| 36 29 | 025 |  |  |  | The EC will examine the feasibility of measures that could lead significant market players to license interoperability information to report by 2012. |  |  | EC |  | 31/12/2012 |  |  |  |  | Completed Following a public consultation on Access to Interoperability Information of Digital Products and Services, no legislative action will be proposed during this mandate. Follow-up actions include soft measures centred on best licensing practices and model licences. |  |  |  |
| Action Area /Pillar 3 - Trust and security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 37 30 | 028 |  |  |  | The EC will present in 2010 measures aiming at a reinforced and high level Network and Information Security Policy, including legislative initiatives such as a modernised European Network and Information Security Agency (ENISA), and measures allowing faster reactions in the event of cyber attacks, including a CERT for the EU institutions |  |  | EC |  | 31/12/2012 |  |  |  |  | Completed Regulation to extend ENISA mandate for a seven year period to 2020 agreed by European Parliament in April 2013. Cyber security strategy and NIS directive adopted in Feb 2013 |  |  |  |
| 38 31 | 030 |  |  |  | The EC will establish a European Cybercrime Platform by 2012 |  |  | EC |  | 31/12/2012 |  |  |  |  | Completed The platform is a major element of the European Cybercrime Centre (see task 32) |  |  |  |
| 39 32 | 031 |  |  |  | The EC will examine the feasibility by 2011 to create a European Cybercrime Centre. |  |  | EC |  | 31/12/2011 |  |  |  |  | Completed Communication on European Cybercrime Centre adopted on 28 March 2012. The centre to start operations in January 2013. |  |  |  |
| 40 33 | 032 |  |  |  | The EC will work with global stakeholders notably to strengthen global risk management in the digital and in the physical sphere and conduct internationally coordinated targeted actions against computer-based crime and security attacks. |  |  | EC |  | 31/12/2015 |  |  |  |  | On track EU & USA conducted readiness tests for cyber attacks in "Cyber Atlantic 2011" Future orientations of Cyber Incident Management (CIM) will be based on the results of CYBER ATLANTIC 2011, in order to build further joint cyber exercises (no date foreseen). |  |  |  |
| 41 34 | 038 |  |  |  | Member States should establish by 2012 a well-functioning network of CERTs at national level covering all of Europe |  |  | BG |  | 31/12/2012 |  |  |  |  | Completed Network exists and cooperations between Member States will be enhanced following the Commission proposal for an EU Cybersecurity strategy adopted on 7 February 2013. | Source: EA ECNIS Center for Governmental Computer Emergency Response was established in 2008 The expansion of its functions is a continuous ongoing process The new Structural Regulations of the Executive Agency “Electronic Communication Networks and Information Systems” from April 2012, will contribute for this process. The strengthened financial and institutional capacity of the Executive Agency “Electronic Communication Networks and Information Systems” will contribute for considerable expansion of the offered reactive and pro-active services portfolio from Computer Security Incidents Response Team | Indicators are in accordance with the ENISA guidelines - "Compendium of best practices for assessing CERT" Indicators are expressed in number of services provided |  |
| 42 35 | 039 |  |  |  | Member States should be in cooperation with the Commission carry out large scale attack simulation and test mitigation strategies as of 2010. |  |  | BG |  | 31/12/2010 |  |  |  |  | Completed Two pan-European exercises took place in 2010 and 2012 (Cyber Europe 2010 and 2012). | Source: MTITC Delayed Not started preparation and planning that lasts about 12 months. | National training for protection of Critical Information Infrastructure. |  |
| 43 36 | 029 |  |  |  | The EC will present measures, including legislative initiatives, to combat cyber attacks against information systems by 2010, and related rules on jurisdiction in cyberspace at European and international levels by 2013 |  |  | EC |  | 31/12/2010 |  |  |  |  | Completed Commission proposal for a Directive on Attacks against Information Systems adopted 30 September 2010.We expect final adoption of the Directive in 2013 since negotiations on the compromise text have now been concluded. The Directive's adoption is awaiting agreement from the European Parliament. |  |  |  |
| 44 37 | 033 |  |  |  | The EC will support EU-wide cyber-security preparedness exercises, from 2010 |  |  | EC |  | 31/12/2015 |  |  |  |  | On track The Commission adopted a Communication on Critical Information Infrastructure Protection 'Achievements and next steps: towards global cyber-security' in March 2011.ENISA and European Commission supported Members States in the organisation of the second pan-European cyber exercise - Cyber Europe 2012 (See also Task 35). | Source: MTITC; EA ECNIS Computer-based training “ Cyber Winter 2011” 07 December 2011 Cyber training during Regional Cyber-security Forum for the countries of South-Еastern Europe, Sofia, 28 October 2012 ECNIS: A project under OPAC was implemented to develop aplan, scenario, evaluation methodology and questionnaires to conduct the national exercise/training on Critical Information Infrastructure Protection. | Number of Cyber Security Trainings done |  |
| 45 38 | 034 |  |  |  | EC will as part of the modernisation of the EU Personal Data Protection Regulatory Framework make it more coherent and legally certain, explore the extension of security breach notification provisions |  |  | EC |  | 31/12/2012 |  |  |  |  | Completed See Task 14. | Source: MTITC Running processes Part of a general framework for data protection in the EU electronic communications sector is Directive 2002/58/EC as amended by Directive 2009/136/EC. The provisions of Directive 2002/58/EC are introduced by amendments to the Electronic Communications Act adopted at the end of 2011 the European Commission is expected to provide an overview of the framework for data protection in the EU towards its modernization. | Adopted amendment to Electronic Communications Act (amend. SG. 105/29 Dec 2011) |  |
| 46 39 | 035 |  |  |  | The EC will give guidance by 2011 for the implementation of new Telecoms Framework with regard to the protection of individuals' privacy and personal data |  |  | EC |  | 31/12/2011 |  |  |  |  | Completed Guidance was provided to Member States on the transposition of the e Privacy Directive in October 2010. After a stock-tracking report in 2012 it was concluded that no additional guidance was needed at this stage. |  | Source: MTITC Adopted amendment to Electronic Communications Act (ECA) (amend. SG. 105/29 Dec 2011) Implementing Electronic Communications Act: The Commission of Personal Data Protection shall publish instructions for the circumstances under which the users shall be informed for security compromising of their personal data, the form and the way of notification. CRC is obliged to provide annually to the Commission and ENISA report notifications for breaches of security or loss of integrity. |  |
| 47 40 | 036 |  |  |  | The EC will support reporting points for illegal content online (hotlines) and awareness campaigns on online safety for children run at national level and enhance pan-European cooperation and sharing of best practice in this field |  |  | EC |  | 31/12/2015 |  |  |  |  | On track Commission Communication "Strategy for a Better Internet for Children" adopted 2 May 2012. | Source: MC: Ministry of Culture actively works together with the National Safer Internet Centre | Source: MC The implementation is regular. In the new Framework Programme for the period of 2014-2020, the Safer Internet Programme becomes a priority within the Connected Europe Programme. On 11 February 2014 the International Safer Internet Day shall be celebrated. As far as best practices are concerned – the positive online content is being encouraged. The European awards regarding positive content for children between 4 and 12, which will be awarded at the ceremony in Brussels on 11 February are being started. There are Bulgarian participants in the competition. |  |
| 48 41 | 037 |  |  |  | The EC will foster multi-stakeholder dialogue and self-regulation of European and global service providers (e.g. social networking platforms, mobile communications providers), especially as regards use of their services by minors. |  |  | EC |  | 31/12/2015 |  |  |  |  | Completed Coalition of top tech & media companies to make internet better place for children launched 1 December 2011. This Task is in addition to Task 14 of this table. |  | Source:MC Actions for strengthening the dialogue undertaken. Adopted common working procedures for the Bulgarian line online safety. |  |
| 49 42 | 040 |  |  |  | Member States should fully implement hotlines for reporting offensive or harmful online content, organise awareness raising campaigns on online safety for children, and offer teaching online safety in schools, and encourage providers of online services to implement self-regulatory measures regarding online safety for children by 2013 |  |  | BG |  | 31/12/2013 |  |  |  |  | On track A European strategy for a better internet for children was launched in 2012 to provide children the digital skills to benefit safely from being online; The strategy brings together the European Commission and Member States with mobile phone operators, handset manufacturers and providers of social networking services to deliver concrete solutions for a better internet for children. Link to Task 40. |  | Source: MC Such hotline works successfully in Bulgaria from 2012. Adopted common working procedures for the Bulgarian line online safety . |  |
| 50 43 | 041 |  |  |  | Member States should set up or adapt National Alert Platforms to the Europol Cybercrime Platform, by 2012, starting in 2010. |  |  | BG |  | 31/12/2012 |  |  |  |  | Completed The Commission is helping Member States to integrate the national alert platforms into the EC3 Cybercrime centre (see Tasks 31 and 32). Cybercrime centre launched in January 2013. |  |  |  |
| 51 124 | 123 |  |  | Key Transformative Action: Directive on network and information security |  |  |  |  |  | 31/12/2013 |  |  |  |  | Completed Directive adopted on 7 February 2013. |  |  |  |
| 52 125 | 124 |  |  | European Cyber Security Strategy |  |  |  |  |  | 31/12/2013 |  |  |  |  | Completed Cyber Security Strategy adopted on 7 February 2013. |  |  |  |
| 53 126 | 125 |  |  | Expand the Global Alliance against Child Sexual Abuse Online |  |  |  |  |  | 31/12/2013 |  |  |  |  | Completed Launch of a Global Alliance against Child Sexual Abuse Online in close cooperation with the EU Member States and the United States, 5 December 2012. |  |  |  |
| Action Area /Pillar 4 - Fast and ultrafast internet access |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 4.1 Guarantee universal broadband coverage with increasing speeds |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 4.2 Foster the deployment of NGA networks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 4.3 Open and neutral internet |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 54 44 | 042 |  |  |  | The EC adopt in 2010 a Broadband Communication that lays out a common framework for actions at EU and Member State to meet the Europe 2020 broadband targets, including: - Reinforce and rationalise, in this framework, the funding of high-speed broadband through EU instruments (e.g. ERDF, ERDP, EAFRD, TEN, CIP) by 2014 and |  |  | EC |  |  |  | 31/12/2010 |  | Completed Adopted 20 September 2010. |  | Source: MTITC: Completed | Adopted amendment to Electronic Communications Act (ECA) (amend. SG. 105/29 Dec 2011). Ordinance № 35 developed jointly by MTITC and the Ministry of Regional Development and Public Works on rules and regulations for the design, construction and commissioning of cable electronic communications networks |  |
| 55 44a | 043 |  |  |  | - Explore how to attract capital for broadband investments through credit enhancement (backed by the EIB and EU funds). |  |  |  |  |  |  | 31/12/2014 |  | Completed Part of the Cohesion policy 2014-2020 and CEF proposals. New CEF proposal launched by the Commission on 28 May 2013. |  | Source: MTITC The Connecting Europe Mechanism does not provide funding for broadband infrastructure. Remaining funding is for electronic services and mostly cross-border electronic services |  |  |
| 56 45 | 044 |  |  |  | The EC adopt in 2010 a Broadband Communication that lays out a common framework for actions at EU and Member States to meet the Europe 2020 broadband targets, including: · Propose an ambitious European Spectrum Policy Programme in 2010 for decision by the European Parliament and the Council that will create a co-ordinated and strategic spectrum policy at EU level in order to increase the efficiency of radio spectrum management and maximise the benefits for consumers and industry. |  |  | EC |  |  |  | 31/12/2010 |  | Completed Commission proposal adopted 20 September 2010. Legislative process concluded in 2012. |  | Source: MTITC, CRC, MD, NSP In progress. Some of the provisions of the Programme are implemented in Bulgaria. Republic of Bulgaria has transposed the EC decisions related to the use of spectrum. ** Further information is presented below the table. | Released and harmonised radiofrequency bands. |  |
| 57 46 | 045 |  |  |  | The EC adopt in 2010 a Broadband Communication that lays out a common framework for actions at EU and Member State to meet the Europe 2020 broadband targets, including: - Issue a Recommendation in 2010 to encourage investment in competitive Next Generation Access networks through clear and effective regulatory measures. |  |  | EC |  |  |  | 31/12/2010 |  | Completed Adopted 20 September 2010. |  | Source: MTITC: Completed | Source: MTITC Implementation of the Recommendation from the CRC to define, analyse and assess the corresponding markets, as well as to impose specific obligations. In the first round of the conducted market analysis of Market 4 and 5 (of the EC’s Recommendation 2007/879/ЕО as of 17 December 2007), obligations have been imposed regarding the access to next generation access networks on the undertaking with significant market power. One of the set out priorities in the CRC’s 2014 activities is the preparation of a second round analysis of markets 4 and 5 (of the EC’s 2007/879/ЕО Recommendation as of 17 December 2007). In its development CRC will take into account the EC’s Recommendation to promote investment in next generation access networks. |  |
| 58 47 | 046 |  |  |  | Member States should develop and make operational National Broadband Plans by 2012 that meet the coverage and speed and take-up targets defined in Europe 2020, using public financing in line with EU competition and state aid rules, the Commission will report annually on progress as part of the Digital Agenda governance. |  |  | BG |  |  |  | 31/12/2012 |  | Delayed Comission staff working document on implementation of National Broadband Plans published 30 March 2012. Member States national broadband plans are incomplete and do not all address how to reach the DAE broadband targets. |  | Source: MTITC During a meeting of Council of Ministers (CM) on 19 December 2012 the updated and upgraded National Strategy for Broadband Access Development in 2015 with reference to 2020 is adopted and the National Operational Plan for the implementation of the set strategic goals. In 2013 MTITC plans to elaborate a Draft NGA plan to define measures for the next programming period 2014 - 2020 г. | National NGA Plan adopted |  |
| 59 48 | 047 |  |  |  | Member States should take measures, including legal provisions, to facilitate broadband investment, such as making sure that civil engineering works systematically involve potential investors, clearing rights of way, mapping available passive infrastructure suitable for cabling and upgrading in-building wiring. |  |  | BG |  |  |  | 31/12/2015 |  | On track To seek support of the MS for the adoption of legislation in the pipeline and seek effective and harmonised implementation of the adopted measures. This action is followed up by tasks 113-119 (DAE review ). |  | Source: MTITC In progress (2012-2015) The National Operational Plan provides measures and activities to coordinate the efforts of various agencies involved in the investment process in the development of broadband access in order to facilitate the process and to reduce the investment costs. Part of provisions to contribute to the implementation of this action are included in Chapter 17 of the draft amendments to the ECA, and others are in the Spatial Development Act. Member States shall take concrete measures to facilitate the implementation of infrastructure (promoting collocation, measures for sharing of infrastructure, physical infrastructure map) Source: CRC It is necessary preparations to be provided for the amendment of the relevant legislation in order to further implementation of the Regulation of the European Parliament and of the Council on measures to reduce the cost of deploying electronic communications networks for broadband Internet access. | Adopted amendment to Electronic Communications Act (ECA) (amend. SG. 105/29 Dec 2011). Ordinance № 35 from 30 November 2012 is published , for the rules and standards for design, construction and commissioning of cable electronic communications networks and surrounding infrastructure (amend. SG 99/14 Dec 2012) This Ordinance could also be used to regulate measures on developing public electronic communications networks. |  |
| 60 49 | 048 |  |  |  | Member States should use fully the Structural and Rural Development Funds that are already earmarked for investment in ICT infrastructures and services. |  |  | BG |  |  |  | 31/12/2013 |  | On track The Commission has provided guidance, technical assistance, promoted good practice exchange and followed the implementation of these actions in a number of Member States and regions. |  | Source: MTITC A study funded under the Technical Assistance Program of the Development of Rural Areas on 24 January 2012 examined the provision and use of Internet and electronic services in Bulgaria with a focus on rural areas. On 19 May 2012 was applied for the MA of OPRD The results of this study will assist in the preparation of the application package for applying under OPRD for financing broadband access provisioning in remote rural areas with financial resource of 20 million € Member States shall fully allocate and deploy existing Structural Funds and Funds for rural development in terms of ICT priorities (2013) Source: MAF: Between June 25, 2012 - August 17, 2012 applications under Measure 321 "Basic services for the economy and rural areas" part of RDP were held only for projects aimed at creating and improving ICT centers with a total budget of € 7,420,722. 10 contracts worth 3.9 million euros have been concluded. Till December 31, 2012 contract payments of € 1,810,000 have been made. | The new Rural Development Programme envisages activities aiming to build broadband infrastructure in remote areas. The EC’s approval was received on 09.12.2013 on state aid permission to develop critical, asfe, secure and reliable next generation broadband access infrastructure |  |
| 61 50 | 049 |  |  |  | Member States should implement the European Spectrum Policy Programme, so as to ensure the co-ordinated allocation of the spectrum needed to meet the target of 100% coverage of 30 Mbps internet by 2020, and the NGA Recommendation. |  |  | BG |  |  |  | 31/12/2015 |  | On track Adoption of the Radio Spectrum Policy Programme (see also Task 45) in March 2012. |  | Source: MTITC In progress Bulgarian side has taken up actions regarding the recommendations of the Commission for flexible spectrum management to facilitate the spread of mobile broadband, but the release of the frequencies involved are currently servicing the needs of security and defense and future availability for civil purposes can be possible by 2015 for the reasons of need for providing and resetting equipment and financial resources for the process. |  |  |
| 62 113 | 112 |  | Key Transformative Action: Durable regulatory measures on non-discrimination and wholesale pricing to promote investment and competition |  |  |  |  |  |  |  |  | 31/12/2014 |  | On track Follow-up to Tasks 114 and 115 to further promote investment and competition in high speed networks. |  |  |  |  |
| 63 114 115 | 113 114 |  | Recommendation on non-discrimination, first half of 2013 |  |  |  |  |  |  |  |  | 31/12/2013 |  | Implemented On 11 Sept 2013. the EC adopted a Recommendation on agreed commitments to non-discrimination and metodologies to define costs, in order to promote competition and improve the setting for investment in broadband structures (2013/466/ЕO). |  |  | Implementing the Recommendation from CRC to define, analyse and assess the relevant markets, as well as to impose specific obligations |  |
| 64 116 | 115 |  | Recommendation on safeguarding the open internet for consumers, first half of 2013 |  |  |  |  |  |  |  |  | 31/12/2013 |  | On track In 2009, the Commission set out in its Declaration on Net Neutrality its commitment to preserve the open and neutral character of the Internet. The declaration was followed by a wide-ranging public consultation in summer 2010 and a joint summit organised together with the European Parliament in November 2010. In April 2011, a Communication on the open internet and net neutrality was adopted. The Commission is currently working on guidance on: transparency, switching and the responsible use of traffic management tools. This recommendation will be published before end of 2013. In 2011 BEREC published Guidelines to ensure transparency in the context of network neutrality: best European practices. In 2014 BEREC will commit itself in conducting second round investigation on the issues related to traffic management. |  |  |  |  |
| 65 117 | 116 |  | Update of the 2007 Recommendation on the list of markets relevant for ex ante regulation |  |  |  |  |  |  |  |  | 31/12/2014 |  | On track The Commission conducted a public consultation on the revision of the Recommendation on relevant markets, between 16 October 2012 and 8 January 2013. At the beginning of 2014 is expected EC to publish the revised Recommendation. |  |  | Implementing the Recommendation from CRC to define, analyse and assess the relevant markets, as well as to impose specific obligations |  |
| 66 118 | 117 |  | Commission Regulation on cost reductions for civil works, beginning of 2013 |  |  |  |  |  |  |  |  | 31/12/2013 |  | Completed The Commission adopted a proposal of a regulation concerning measures to reduce the costs of deploying high speed electronic communications networks (March 2013). This Regulation has not been adopted by the European Parliament and the Council yet |  |  |  |  |
| 67 119 | 118 |  | Update of Guidlines on State Aid for Broadband by end 2012 |  |  |  |  |  |  |  |  | 31/12/2012 |  | Completed The Commission conducted public consultations on broadband state aid in April 2011 and June 2012, before adopting new Broadband State aid Guidelines in December 2012. These changes focus on technological neutrality, ultra-fast broadband networks, step change (aid only for substantial improvements over existing networks), reinforcement of open access and transparency. |  | Source: MTITC Bulgaria has given an opinion on updating the guidelines on state aid. |  |  |
| 68 120 | 119 |  | Pilot project to test project bonds for broadband deployment |  |  |  |  |  |  |  |  | 31/12/2013 |  | On track A legal framework for the "Europe 2020 Project Bond Initiative" was created by Regulation (EU) No 670/2012 of the European Parliament and of the Council amending Decision No 1639/2006/EC establishing a Competitiveness and Innovation Framework Programme (2007-2013), and Regulation (EC) No 680/2007 laying down general rules for the granting of Community financial aid in the field of the trans-European transport and energy networks, adopted on 11 July 2012. This action will also be followed up in the framework of the CEF. |  |  |  |  |
| Action Area /Pillar 5 - Research and innovation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 5.1 Step up efforts and efficiency |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 5.2 Driving ICT innovation by exploiting the single market |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 5.3 Industry-led initiatives for open innovation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 69 51 | 050 |  |  |  | The EC will leverage more private investment through the strategic use of pre-commercial procurement and public-private partnerships by using structural funds for research and innovation and by maintaining a pace of 20% yearly increase of the ICT R&D budget at least for the duration of FP7 |  |  | EC |  | 31/12/2015 |  |  |  |  | On track Addressed in the Horizon 2020 proposal adopted 30 November 2011. |  |  |  |
| 70 52 | 051 |  |  |  | The EC will reinforce the coordination and pooling of resources with Member States and industry and put greater focus on demand- and user-driven partnerships in EU support to ICT research and innovation |  |  | EC |  | 31/12/2015 |  |  |  |  | On track Addressed in the Horizon 2020 proposal adopted 30 November 2011. |  |  |  |
| 71 53 | 052 |  |  |  | The EC will start in 2011 propose measures for ‘light and fast’ access to EU research funds in ICT, making them more attractive notably to SMEs and young researchers in view of a wider implementation within the revision of the EU RTD Framework. |  |  | EC |  | 31/12/2011 |  |  |  |  | Completed Addressed in the Horizon 2020 proposal adopted 30 November 2011. |  |  |  |
| 72 54 | 053 |  |  |  | The EC will ensure sufficient financial support to joint ICT research infrastructures and innovation clusters, develop further eInfrastructures and establish an EU strategy for cloud computing notably for government and science |  |  | EC |  | 31/12/2015 |  |  |  |  | On track Addressed in the Horizon 2020 proposal adopted 30 November 2011. The EC has adopted in May 2013 Commission Communication on "High-Performance Computing: Europe's place in the global race" | Source: MES and MTITC MES participates in the preparation and the announcement of the call for research and building up skills in scientific cloud computing. MES together with MTITC participate with financial resource of 50 000 euro for joint projects developed by Bulgarian researchers and their colleagues from countries that have signed the Memorandum; MES shall provide support and co-funding for the participation of the National Centre for Supercomputing applications in the pan-european infrastructure PRACE via the “Scientific Research” Fund. There are not new details reported | Number of Funded projects with Bulgarian participation 3 ICT infrastructure projects supported by the Seventh Framework Programme are co-funded.. |  |
| 73 55 | 054 |  |  |  | The EC will work with stakeholders to develop a new generation of web-based applications and services, including for multilingual content and services, by supporting standards and open platforms through EU-funded programmes. |  |  | EC |  | 31/12/2015 |  |  |  |  | On track Action plan for web entrepreneurship announced in the Digital Agenda Review (see Task 129). |  |  |  |
| 74 56 | 055 |  |  |  | By 2020, MS should double annual total public spending on ICT research and development spending from 5.5bn € to11bn € (which includes EU programmes), in ways that leverage an equivalent increase in private spending from 35 € billion to 70 billion € |  |  | BG |  | 31/12/2020 |  |  |  |  | On track Commission proposal for Horizon 2020 adopted in November 2011. The FP7 ICT Work Programme 2013 (WP 2013) adopted in July 2012. Pilot projects launched under ICT Policy Support Programme as part of the Competitiveness and Innovation framework Programme (CIP). These initiatives will help to increase spending in research. Although recent estimates for the previous years have been slightly revised up, the result is that public R&D in ICT continues to grow but recent estimates indicate that it is currently roughly 3 % below the required trajectory to reach the Europe 2020 R&D targets. | Source: MF Planning and providing funding for the tasks implementation to be within the approved maximum expenditures of those responsible for their implementation ministries. |  |  |
| 75 57 | 056 |  |  |  | MS should engage in Large Scale Pilots to test and develop innovative and interoperable solutions in areas of public interest that are financed by the CIP |  |  | BG |  | 31/12/2015 |  |  |  |  | On track Eight large scale pilots involving Member States launched based on the CIP ICT Policy Support Programme have or are in the process of being launched. | Source: MTITC In progress For the 2007 - June 2013 period under the "ICT policy support" Programme from the "Competitiveness and Innovation" Framework Programme 7 contest were held. Bulgarian government, departments and municipalities involved in two large-scale pilot projects of PilotTtype A that implement total solution for the provision of interoperable electronic services to EU countries. | Source: MTITC ICT Policy Support Programme as part of the Competitiveness and Innovation Framework Programme (CIP) 2007-2013: - MTITC held seven program Information days - 2 Projects Type A are financed with the participation of government departments and municipalities in all 7 program calls for proposals. - 11 Projects Type B are funded with the participation of government agencies and municipalities in all 7 program calls for proposals. - Tematic Networks and Netlorks of Exelences are also funded. |  |
| 76 121 | 120 |  |  | Key Transformative Action: Establishment of the European Cloud Partnership to harness public buying power to accelerate the development of the market for cloud computing |  |  |  |  |  | 31/12/2013 |  |  |  |  | Completed European Cloud Partnership launched on 17 November 2012. |  |  |  |
| 77 122 | 121 |  |  | Follow up of the European Cloud Computing Strategy |  |  |  |  |  | 31/12/2015 |  |  |  |  | On track In September 2012, the Commission published a Cloud computing strategy. The Commission will report on the implementation of the strategy at the end of 2013. It is also looking into how to enhance the strategy further. This action is complemented by Task123. |  |  |  |
| 78 123 | 122 |  |  | Launch pilot action to explore the efficiency gains from moving public services into the Cloud |  |  |  |  |  | 31/12/2014 |  |  |  |  | On track The ICT PSP Work Programme 2013 will finance several pilots for up to 18M€ of total EU contribution. Building on previous CIP projects, pilots in this objective will test and validate a set of cloud-based services in view of wider deployment of such public services and, in particular, to prepare the migration by public authorities to cloud computing-based solutions to deliver online public services. |  |  |  |
| 79 128 | 127 |  |  | Set up a more business-friendly environment for start-ups |  |  |  |  |  | 31/12/2014 |  |  |  |  | On track The support to ICT entrepreneurship will be a priority for the Horizon 2020, the EU's programme for research and innovation. These actions provide ICT entrepreneurs -including web entrepreneurs -with appropriate incentives and business environments to help them transforming their ideas into start-ups and subsequently into growing and leading enterprises. In terms of access to finance, the aim is to develop awareness and expertise of investors (such as Venture Capitalists and Business Angels) on technology and innovation trends in ICT fields. The expected impact for start-ups is to improve access to investors, cross border cooperation and mobilise more investments at early and growth stages. In terms of entrepreneurship education, the Commission is working - in close cooperation with national authorities - to promote education for entrepreneurship at school and university. Young people who benefit from entrepreneurial learning develop business knowledge and essential skills and creativity,. Specific actions will be addressed to promote risk-taking attitudes in Europe with a focus on ICT sector. The expected impact is to bring results to market: It is expected that more projects will reach a stage suitable for Venture Capitalists to invest in, and that a sustainably European network of high growth ICT start-up an entrepreneurship communities will build a community of stakeholders. |  |  |  |
| 80 129 | 128 |  |  | Action Plan for web entrepreneurship |  |  |  |  |  | 31/12/2013 |  |  |  |  | On track Specific measures for Web entrepreneurs were announced in the Commission Communication on the "Entrepreneurship 2020 Action Plan" and the DAE review, December 2012. |  |  |  |
| 81 130 | 129 |  |  | Key Transformative Action: Pooling of European public and private resources for micro- and nano-electronics behind a common industrial strategy, with a strengthened Joint Undertaking at EU level as the main vector for R&D&I support. |  |  |  |  |  | 31/12/2015 |  |  |  |  | On track An Impact Assessment of the existing Joint Undertakings ENIAC and ARTEMIS to prepare for its evolution and governance improvement under the next Framework Programme for Research and Innovation, Horizon 2020 has been done. A proposal for a new Council regulation on the Electronic Components and Systems for European Leadership Joint Undertaking to be submitted to the Council and Parliament in the second half of 2013. |  |  |  |
| 82 131 | 130 |  |  | Focus and develop the photonics, robotics and Future Internet Public Private Partnership (PPP) |  |  |  |  |  | 31/12/2015 |  |  |  |  | On track In a proposal for Horizon 2020 Regulation and a Communication on KETs, the Commission announced its intentions to create a contractual PPP in photonics. It is now preparing the PPP in cooperation with the photonics stakeholders (the Photonics21 European Technology Platform - regional photonics innovation clusters, end-users, etc.) and the Member States during 2013. |  |  |  |
| 83 132 | 131 |  |  | Action plan for electronics industry in Europe, further to the 2012 strategy for Key Enabling Technologies |  |  |  |  |  |  |  | 31/12/2013 |  |  | Completed The Commission launched a strategy for coordinated public investments in micro- and nano-electronics (such as semiconductors and computer chips), designed to expand Europe's advanced manufacturing base in May 2013, five major projects were launched to boost Europe's manufacturing competitiveness by bringing research closer to industrial needs. |  |  |  |
| 84 133 | 132 |  |  | Invest in High Performance Computing |  |  |  |  |  |  |  | 31/12/2014 |  |  | On track High Performance Computing (HPC): The Commission is in 2013 preparing a PPP in cooperation with the HPC stakeholders grouped currently in the ETP4HPC European Technology Platform - http://www.etp4hpc.eu / and PRACE (Partnership for Advanced Research in Europe http://www.prace-ri.eu/) . |  |  |  |
| Action Area /Pillar 6 – Enhancing digital literacy, skills and inclusion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 6.1 Digital literacy and skills |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 6.2 Inclusive digital services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 85 58 | 057 |  |  |  | The EC will propose digital literacy and competences as a priority for the European Social Fund Regulation (2014-2020); |  |  | EC |  |  |  | 31/12/2012 |  |  | Completed Commission proposal for a Regulation on new European Social Fund (ESF 2014-2020) adopted 6 October 2011. On legislative track. Start of new programme expected in 2014. |  |  |  |
| 86 59 | 058 |  |  |  | By 2012, The EC will develop tools to identify and recognise the competences of ICT practitioners and users, linked to the European Qualifications Framework and to EUROPASS and develop a European Framework for ICT Professionalism to increase the competences and the mobility of ICT practitioners across Europe. |  |  | EC |  |  |  | 31/12/2012 |  |  | Delayed To develop tools to identify and recognise the competences of ICT practitioners and users, linked to the European Qualifications Framework and to EUROPASS and develop a European Framework for ICT Professionalism to increase the competences and the mobility of ICT practitioners across Europe. Certain of the issues in this action are addressed in new Task 127, launching the Grand Coalition (March 2013). |  |  |  |
| 87 60 | 059 |  |  |  | The EC will make digital literacy and skills a priority of the "New skills for new jobs" Flagship to be launched in 2010, including the launch of a multi-stakeholder sectoral council for ICT skills and employment to address demand and supply aspects. |  |  | EC |  |  |  | 31/12/2010 |  |  | Completed Communication 'An Agenda for new skills and jobs: A European contribution towards full employment' adopted 23 November 2010. | Sources: MLSP, MES In progress Increasing the number of people participating in any form of lifelong learning, including priority acquisition of digital competence programs for adult education, financed from the state budget and the European Social Fund. | MLSP: Number of individuals involved in training for digital competences- 29 125 |  |
| 88 61 | 060 |  |  |  | The EC will promote a higher participation of young women and women returners in the ICT workforce through support for web-based training resources, game based eLearning and social networking. |  |  | EC |  |  |  | 31/12/2015 |  |  | On track A study will be conducted to devise a policy toolkit. A Girls in ICT Day 2013 event was held in April 2013 to highlight the issue. | Sources: MLSP, MES In progress Specific deadlines and indicators can be set after the publication of two reports of the Commission on Key Competencies (2011), as well as Equality, Social Inclusion and Education (2011) |  |  |
| 89 62 | 061 |  |  |  | The EC will develop in 2011 an online consumer education tool on new media technologies (e.g. consumer rights on the internet, eCommerce, data protection, media literacy, social networks etc.). This tool will provide customised information and education materials for consumers, teachers and other multipliers in the 27 Member States |  |  | EC |  |  |  | 31/12/2011 |  |  | Completed A community website for consumer education, aimed at teachers of 12-18 year-olds, was launched on 15 March 2013; further development of the site will continue in 2013 and 2014. The updated Code of EU online Rights (Task 18) takes into account the latest legislatives developments. |  |  |  |
| 90 63 | 062 |  |  |  | The EC will propose by 2013 EU-wide indicators of digital competences and media literacy. |  |  | EC |  |  |  | 31/12/2013 |  |  | On track On-going, Commission published a Study in April 2013 on "Survey of Schools: ICT in Education" to collect up to date information on the availability and use of ICT in schools for the purpose of learning. The focus of the study is on developing indicators and gathering and analysing data on students' use, competence, and attitudes to ICT. |  |  |  |
| 91 64 | 063 |  |  |  | The EC will systematically evaluate accessibility in revisions of legislation undertaken under the Digital Agenda, e.g. eCommerce, eIdentity & eSignature, following the UN Convention on the Rights of Persons with Disabilities |  |  | EC |  |  |  | 31/12/2015 |  |  | On track The Convention on the Rights of Persons with Disabilities, (2011) signed by all EU Member States, upholds accessibility as a right for all, including to digital technologies. Furthermore, assistive technology per se is key to accessibility. Inclusion is also followed up with action 64. The Commission is preparing a proposal for a European Accessibility Act to be published in 2013. |  |  |  |
| 92 65 | 064 |  |  |  | Based on a review of options, the EC will make proposals by 2011 that will make sure that public sector websites (and websites providing basic services to citizens) are fully accessible by 2015 |  |  | EC |  |  |  | 31/12/2011 |  |  | Completed On 3 December 2012 the European Comission adopted a proposal for a Directive on the Accessibility of the Public Sector Bodies’ Websites. |  |  |  |
| 93 66 | 065 |  |  |  | The EC will facilitate by 2012, in cooperation with Member States and relevant stakeholders, a Memorandum of Understanding on Digital Access for persons with disabilities in compliance with the UN Convention. |  |  | BG |  |  |  | 31/12/2012 |  |  | Completed MoU Signed 14 September 2010 by: Federation of European Publishers, European Blind Union, European Writers Council European Dyslexia Association, International Federation of Reproduction Rights Organisations, and the International Association of Scientific, Technical and Medical Publishers. |  |  |  |
| 94 67 | 066 |  |  |  | MS should implement by 2011 long-term e-skills and digital literacy policies and promote relevant incentives for SMEs and disadvantaged groups |  |  | BG |  |  |  | 31/12/2011 |  |  | Delayed Varying progress among Member States. Gdansk Roadmap for Digital Inclusion was developed through stakeholder consultation and launched in October 2011. Link to Task 58. |  | Source: MLSP Number of persons from disadvantaged groups involved in training courses on digital competences. Up to date there are 2965 individuals. |  |
| 95 68 | 067 |  |  |  | MS should implement by 2011 the provisions on disability in the Telecoms Framework |  |  | BG |  |  |  | 31/12/2011 |  |  | Completed | Source: MTITC Completed | Source MTITC Adopted amendment to Electronic Communications Act (ECA) (amend. SG. 105/29 Dec 2011) Ordinance for amending and supplementing of Ordinance № 6 of 13 March 2008 on the requirements and parameters of quality of universal service, special measures for people with disabilities and procedure for selection of undertakings providing electronic communications networks and / or services and for imposing the obligation to provide universal service is adopted (amend. SG. 77/9 Oct 2012 |  |
| 96 69 | 067 |  |  |  | MS should implement by 2011 the provisions on disability in the Audiovisual Media Services Directive. |  |  | BG |  |  |  | 31/12/2011 |  |  | Completed First Report on the application by MS on the Audiovisual Media Services Directive (AVMSD) adopted by the Commission on 7 May 2012. | Source: MC Transposed in national legislation | Source: MC CEM regularly monitors the implementation of the provisions of the Directive |  |
| 97 70 | 068 |  |  |  | MS should mainstream eLearning in National Policies for the modernisation of education and training, including in curricula, assessment of learning outcomes and the professional development of teachers and trainers |  |  | BG |  |  |  | - |  |  | On track In 2013, the Commission will: develop further the initiative "Opening up Education" dedicated to mainstreaming ICT and Open Educational Resources. Select new research projects and pilots to showcase the use and deployment of eLearning resources and technologies in education and training across Member States. | Set in the Roadmap. The idea is MES and IPA to be leading institutions. | Source MES Approximately 60% of the teaching materials are in electronic format |  |
| 98 127 | 126 |  |  |  |  | Key Transformative Action: Grand Coalition on ICT and jobs |  |  |  |  |  | 31/12/2013 |  |  | Completed The Grand Coalition for Digital Jobs was launched in March 2013. |  |  |  |
| Action Area /Pillar 7 - ICT-enabled benefits for EU society |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Action 7.1 ICT for environment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 99 71 | 069 |  |  |  | The EC will assess by 2011 whether the ICT sector has complied with the timeline to adopt common measurement methodologies for the sector's own energy performance and greenhouse gas emissions and propose legal measures if appropriate. |  | EC |  |  | 31/12/2011 |  |  |  |  | Completed Key ICT companies piloted the different available methodologies and tested their coherence and compatibility and concluded that the methodologies form a coherent framework; depending on its use more detailed guidance could be required. ITU (International Telecommunication Union), ETSI (European telecommunication Standardization institute) and IEC (International electrotechnical commission) have actively collaborated to ensure consistency and compatibility between the standards on energy use and emission measurements. As a follow-up, in 2013, the Commission will assess the need for legal measures. | Source: Directorate ESPSED MEET At this stage we have no information about the Commission's assessment of the Pilot Methodology | Not known |  |
| 100 72 | 070 |  |  |  | The EC will support partnerships between the ICT sector and major emitting sectors (e.g. buildings and construction, transport and logistics, energy distribution) to improve the energy efficiency and greenhouse gas emissions of these sectors by 2013. |  | EC |  |  | 31/12/2013 |  |  |  |  | Completed Commission launched the Smart Cities and Communities initiative on 10 July 2012 to facilitate integrated approaches across sectors such as buildings, transport and energy. | Source: Directorate ESPSED MEE MEET is developing amendments to the Energy Sector Efficiency Act (ESAE) in relation to the implementation of Directive 2010/31/EU on the Energy Performance of Buildings. | The purpose of the amendments to the Energy Sector Efficiency Act is to reduce energy consumption, improve the energy performance of buildings, promoting the construction of buildings with near-zero energy consumption. |  |
| 101 73 | 071 |  |  |  | The EC will assess by 2011 the potential contribution of smart grids to the decarbonisation of energy supply in Europe and define a set of minimum functionalities to promote the interoperability of Smart Grids at European level by the end of 2010 |  | EC |  |  | 31/12/2011 |  |  |  |  | Completed Task force recommendation and standardization mandate issued 2011. First set of standarts by end 2012. | Source: Directorate ESPSED MEE Energy from Renewable Sources Act regulates the introduction of support schemes related to development of electricity transmission and distribution networks, including interconnection, intelligent networks, and the development of regulatory and storage facilities associated with the secure operation of the electricity system development of energy production from renewable sources. | Reducing carbon emissions and improve the reliability of supply of electricity. |  |
| 102 74 | 072 |  |  |  | In 2011 the EC will publish a Green Paper on Solid State Lighting (SSL) to explore the barriers and to put forward policy suggestions; it will in parallel support demonstration projects using the CIP. |  | EC |  |  | 31/12/2011 |  |  |  |  | Completed Commission Green Paper „Lighting the Future „ adopted 15 December 2011 | Source: Directorate ESPSED MEE: The requirements for the energy performance of technical building systems, including: the heating, ventilation and cooling of buildings, hot water systems and lighting shall be determined in Ordinances by the Minister of Regional Development and Public Works |  |  |
| 103 75 | - 073 |  |  |  | - MS should agree by the end of 2011 common additional functionalities for smart meters |  | BG |  |  | 31/12/2011 |  |  |  |  | Completed Commission presented a set of functionalities agreed by 11 Member States in October 2011. Commission Recommendation to Member States adopted in February 2012, it is currently being implemented and monitored. | Source: Directorate ESPSED MEE In the current Energy Sector Act Efficiency is written that energy traders can provide such energy service at competitive prices to ensure traceability of the energy costs of consumers replacing existing appliances (commercial metering) with intelligent systems for measurement and control. | Traceability of the cost of energy distribution companies to end users. |  |
| 104 76 | 074 |  |  |  | By 2012 MS should include specifications for total lifetime costs (rather than initial purchase costs) for all public procurement of lighting installations). |  | BG |  |  | 31/12/2012 |  |  |  |  | Completed Public Procurement Directive and the Green Public Procurement Criteria for lighting equipment. | Source: MEE In progress. By Minutes № 38 of 13 October 2011 Council of Ministers adopted a National Action Plan to promote Green Procurement for the period 2012 – 2014. One of the overall objectives of the Plan is to reduce the cost of acquisition of products and services, taking into account the entire life cycle of products. One of the activities in the Plan is to develop methodological guidelines for the award of a Green Procurement period 2012 - 2014. Instructions have been issued by the PPA and AEE (current ASED) implementing requirements for energy efficiency and energy savings in procurement for the supply of equipment and vehicles, to minimize the cost of their life. | Source ESPSE Directorate MEE Improving energy efficiency. |  |
| Action 7.2 Sustainable healthcare and ICT-based support for dignified and independent living |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 105 77 | 075 |  | Undertake pilot actions to equip Europeans with secure online access to their medical health data by 2015 and to achieve by 2020 widespread deployment of telemedicine services |  |  |  | EC |  |  | 31/12/2015 |  |  |  |  | On track Two pilots funded under CIP programme The eHealth action plan 2012-2020 was launched December 2012 to address barriers to widespread telemedicine deployment. |  |  |  |
| 106 78 | 076 |  | Propose a recommendation defining a minimum common set of patient data for interoperability of patient records to be accessed or exchanged electronically across Member States by 2012 |  |  |  | EC |  |  | 31/12/2012 |  |  |  |  | Delayed Member States supported the proposal of the Commission for a non-exhaustive list of data to be included in Patient Summaries, during an eHealth Network Meeting in May 2013. Adoption of a guideline, including this data-set but also implementation measures and other relevant technical issues, is foreseen in November 2013. |  |  |  |
| 107 79 | 077 |  | Foster EU-wide standards, interoperability testing and certification of eHealth systems by 2015 through stakeholder dialogue. |  |  |  | EC |  |  | 31/12/2015 |  |  |  |  | On track In 2013, the Commission will: Propose the European eHealth Interoperability Framework for endorsement by the eHealth Network; Propose specifications for their identification by the ICT standards multistakeholders platform for their endorsement by the eHealth Network and inclusion in the Interoperability Framework (recurring activity). |  |  |  |
| 108 80 | 078 |  | Reinforce the AmbientAssisted Living (AAL) Joint Programme to allow older people and persons with disabilities to live independently and be active in society. |  |  |  | EC |  |  | 31/12/2013 |  |  |  |  | On track Proposal currently in preparation for AAL JP continuation under Horizon 2020. |  |  |  |
| Action 7.3 Promoting cultural diversity and creative content |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 109 81 | 079 | By 2012 the EC will propose a sustainable model for financing the EU public digital library Europeana and digitalisation of content. |  |  |  |  | EC |  |  |  |  | 31/12/2012 |  |  | Completed Commission Recommendation on Digitalisation and Digital Preservation adopted on 27 October 2011. Europeana is part of the Connecting Europe Facility (CEF) proposal. On legislative track. |  | Source: MC Discussions on the next steps of Europeana at a working groups level to the EC are going on. A Community Council on Digitization that conducts regular meetings was set up in Bulgaris. Europeana has been set out as a priority area in the new Connecting Europe Facility. New funding and self-funding opportunities are being sought, both by structural programmes , Horizon 2020 and by public-private partnerships. |  |
| 110 82 | 080 | By 2012 the EC will propose measures following the results of the consultation on its Green Paper on "Unlocking the potential of cultural and creative industries" |  |  |  |  | EC |  |  |  |  | 31/12/2012 |  |  | Completed Commission Communication “Promoting cultural and creative sector for growth and jobs in the EU” adopted 26 September 2012, presenting a strategy to unlock the full potential of the cultural and creative sectors in the EU to boost jobs and growth. This strategy focuses on the promotion of a modern regulatory environment and stronger partnerships between different policies, in particular culture, education, industry, economic affairs, tourism, urban and regional development, and territorial planning. It also proposes a €1.8 billion 'Creative Europe' programme for 2014-2020. |  |  |  |
| 111 83 | 081 | Issue by 2011 a Recommendation on Promoting digitalisation of European cinema. |  |  |  |  | EC |  |  |  |  | 31/12/2011 |  |  | Delayed Proposal for a recommendation on European film in the digital era is foreseen for first half of 2013 |  |  |  |
| 112 84 | 082 | Ensure the implementation of the provisions of the Audiovisual Media Services Directive concerning cultural diversity, where appropriate through co- and self-regulation and request information from Member States on their application by the end of 2011 |  |  |  |  | EC |  |  |  |  | 31/12/2011 |  |  | Completed First Report on the application of the Audiovisual Media Services Directive (AVMSD) adopted by the Commission on 7 May 2012. | Source MC Transposed in national legislation | Source: MC Annual monitoring |  |
| Action 7.4 e-Government |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 113 85 | 083 | Propose by 2012 a Council and Parliament Decision to ensure mutual recognition of e-identification and e-authentication across the EU based on online 'authentication services' to be offered in all Member States (which may use the most appropriate official citizen documents – issued by the public or the private sector) |  |  |  |  | EC |  |  |  |  | 31/12/2012 |  |  | Completed Merged with Task 12. Legislative proposal adopted on 6 June 2012, coupled with eID following the Single Market Act. | Source: MTITC Completed There is approved project within OPAC in which the system for electronic identification of Bulgarian citizens will be implemented. With a Decision № RD-14-31/22.02.2012g. of the Minister of Transport and Communications an open procedure for awarding a public procurement "Improving administrative services to consumers, building on the central systems of e-government." is lstarted. Entire activity "Contract signed" under Action 1: "Creating a register of electronic identity consumer" has been successfully completed in August 2012 Specialized administrative information system (AIS) on the register of identities has been developed; Pilots were issued with electronic identity cards that will be used by employees of MTITC, representatives of various agencies and institutions; Guidelines, manuals and training procedures have been prepared; Training courses have been designed for 4 types of audiences - consumers of eID, eID administrators, operators and developers of eID interfaces | Single register of electronic identity is in use; A minimum of 5 electronic services are completed; Trained at least 25 members of the administration staff, of which at least 30% women .At least 75% employee satisfaction from training provided |  |
| 114 86 | 084 | The EC will support seamless cross-border eGovernment services in the Single Market through the Competitiveness and Innovation Programme (CIP) and Interoperability Solutions for European Public Administrations (ISA) Programme. |  |  |  |  | EC |  |  |  |  | 31/12/2015 |  |  | On track The Commission facilitated the exchange of views with the Member States to identify which new cross-border services could be piloted under the CIP ICT PSP programme and which services could be rolled out in 27 Member States. In April 2013 the Commission launched eSens, a new Large Scale Pilot on Basic Cross Sector Services. This Pilot will focus on all the building blocks developed by other Large Scale Pilots. |  | MTITC Participation in working groups and the ISA Committee |  |
| 115 87 | 085 | Review by 2011 the Public access to Environmental Information Directive. |  |  |  |  | EC |  |  |  |  | 31/12/2011 |  |  | Completed The Commission adopted its Report on the application of the Directive on 17 December 2012. |  |  |  |
| 116 88 | 086 | The EC will work with Member States and stakeholders to implement cross-border eEnvironment services, notably advanced sensor networks. |  |  |  |  | EC |  |  |  |  | 31/12/2015 |  |  | On track A Commission Staff Working Document - SEIS Implementation Plan (January 2013) -outlined priorities and improved co-ordination of mutually supportive activities. | Source: EEA Fulfillment among December 2012 / June 2013 On January 25, 2013 was adopted Commission working document SWD (2013) 18 final "General Information System for the Environment - a Review of the implementation." The report examines what has been achieved so far in terms of reporting and collection of environmental information during the 6th Framework Programme for Action “EU environment”. Clarified the main problems limiting the application of the principles of the SEIS, pointing out the ways regarding their address and identify priorities in the implementation of SEIS |  |  |
| 117 89 | 087 | Define by 2011 concrete steps in a White Paper on how to inter-connect e-Procurement capacity across the Single Market. |  |  |  |  | EC |  |  |  |  | 31/12/2011 |  |  | Completed Commission Communication "Strategy for e-Procurement" adopted 20 April 2012. | Source: PPA To the end of June 2013 there is no work on projects related to the development of the system of e-Procurement by introducing the next stage of e-Procurement. Due to lack of funding | Source: PPA Currently in the EU are in progress coordination procedures to change the texts of Directives 17/2004 and 18/2004 on Public Procurement. By 2014, new requirements should be transposed into national laws of MS, and electronic data transfer is planned be compulsory to the e-offer stage in 2016. Specific actions for complete electronic communication on electronic exchange of information to e-offer stage-should be implemented in 2014 -2016 by the budget and / or the EU operational programs funding. |  |
| 118 90 | 088 | Lead by example on open and transparent eGovernment by creating in 2010 and implementing an ambitious eCommission 2011-2015 Action Plan, including full electronic procurement. |  |  |  |  | EC |  |  |  |  | 31/12/2010 |  |  | Completed Commission Communication “e-Commission 2012 - 2015” adopted 1 August 2012. |  |  |  |
| 119 91 | 089 | MS should make e-Government services fully interoperable, overcoming organisational, technical or semantic barriers and supporting IPv6. |  |  |  |  | BG |  |  |  |  | 31/12/2015 |  |  | On track The Commission has undertaken steps to ensure MS align their national interoperability frameworks with applicable European frameworks and develop more effective and efficient interoperable public services as agreed in the Malmo and Granada declarations. This issue is also tackled in CEF. | Source MTITC Management and assets of the National Network of Public Administration (NNPA) are submitted to the Executive Agency "Electronic Communication Networks and Information Systems" (ECNIS) by the administration of Council of Ministers http://www.esmis.government.bg/page.php?c=3&d=221 | . |  |
| 120 92 | 090 | MS should ensure that the Points of Single Contact function as fully fledged e-Government centres beyond requirements and areas covered by the Services Directive. |  |  |  |  | BG |  |  |  |  | 31/12/2015 |  |  | On track The Commission published a study (2012) on PSCs to assess the level of development of the Points of Single Contacts created by the Services Directive. Follow-up work will address the issues raised. | Source MTITC Announced a public tender for selection of contractor in OPAC project, which includes: "Item 4. Upgrading of the national e-Government portal to the functions of Points of Single Contact (PSC) " Developed tender documentation, launched a public procurement procedure. Developed a system for monitoring and management of OSIS; In progress are Development of at least 3 CERT-Bulgaria services and development of a portal application for access to PSC, and at least 25 administration staff members trained. PSC implemented and adopted. CERT is in progress. | A portal application for access to PSC developed. At least 25 administration staff members trained |  |
| 121 93 | 091 | MS should agree by 2011 on a common list of key cross-border public services that correspond to well defined needs – enabling entrepreneurs to set up and run a business anywhere in Europe independently of their original location, and allowing citizens to study, work, reside and retire anywhere in the European Union. These key services should be available online by 2015 |  |  |  |  | BG |  |  |  |  | 31/12/2011 |  |  | Completed At Ministerial Roundtable in Poznan in November 2011, 5 key cross-border services were identified. Agreement with Member States reached 2013. |  |  |  |
| Action 7.5 Intelligent Transport Systems for efficient transport and better mobility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 122 94 | 092 |  |  | The EC will increase the speed of ITS take-up, in particular for road and urban transport by, applying the proposed ITS Directive in support of interoperability and rapid standardisation |  |  | EC |  |  |  |  | 31/12/2015 |  |  | On track Predeployment pilots on eCall in 9 European member States funded under the CIP programme (January 2011) and Adopted the eCall Recommendation and IA (September 2011). Working Programme on implementation of the ITS Directive adopted (February 2011). ITS Advisory Group established. In 2013, the commission will Fund research projects addressing automated driving for energy-efficiency and safety; Continue international cooperation on ITS research and innovation; Continue global ITS standardisation harmonisation. In 2014, The Commission will: Support ICT pilots addressing energy-efficient, safe and smart mobility; Fund research & innovation projects addressing Cooperative Intelligent Transportation Systems (C-ITS). | Source MTITC On 30 November 2012 the Bularian Parliament adopted amendment on the Road Traffic Act (SG. 99/2012) which gives the CM a legal basis to adopt Ordinance on the provisions for implementing the Inteligent Transport Systems (ITS) in the road transport and for interfaces with the other types of transport (adopted on 09 January 2013 at a meeting of the CM) Completed With the Decree № 14 of 21.01.2013 Ordinance on terms and conditions for the deployment of Intelligent Transport Systems in the field of road transport and for interfaces with other transport modes was adopted. The Ordinance in force since 29.01.2013. ITS applications regarding road safety and security – The National 112 System Directorate to the Ministry of the Interior in consortium with BAITC, the Enterprise Communication Group, ICOM, M-tel and TU-Sofia participate in the HeERO 2 project to the European Commission. In 2013 – 2014. the National 112 System Directorate has been working on HeERO 2 for a pilot implementation of the eCall service. The pilot project is expected to be completed in 2014 г., since tests are being careried out at present. In 2015 – 2016 the NSD 112 shall work to ensure the necessary eCall service capacity, aiming at taking up the whole traffic of “eCall” | Transposed Directive |  |
| 123 95 | 093 |  |  | By 2010, adopt the Air Traffic Management Solutions for the Single European Sky (SESAR) deployment strategy. |  |  | EC |  |  |  |  | 31/12/2010 |  |  | Completed Communication on governance and incentive mechanisms for deployment of SESAR adopted 22 September 2011. |  |  |  |
| 124 96 | 094 |  |  | EC will propose by 2011 a Directive for the deployment of e-Maritime services |  |  | EC |  |  |  |  | 31/12/2011 |  |  | Completed Commission poposal for Directive 2010/65/EU on Reporting Formalities for Ships adopted on 29 October 2010. It is an essential milestone for the use of e-Maritime services. The Commission, supported by the European Maritime Safety Agency set up an expert group gathering the different users’ administrations. |  |  |  |
| 125 97 | 095 |  |  | EC will propose by 2011 a Directive setting out technical specifications for telematics applications for rail passenger services |  |  | EC |  |  |  |  | 31/12/2011 |  |  | Completed Commission poposal for a Regulation adopted on 5 May 2011. (instrument was changed from a Directive to a Regulation). |  |  |  |
| 126 98 | 096 |  |  | MS should fulfil their obligations under the European Rail Traffic Management System (ERTMS) deployment plan, in particular as regards the lines due to be equipped by 2015. |  |  | BG |  |  |  |  | 31/12/2015 |  |  | On track European Rail Traffic Management System set up. A dedicated European deployment plan was adopted in July 2009 to ensure that EU Member States equip their network in the same timeframe. All Member States have national strategies which include a deployment strategy. | Source MTITC In progress Developed by Working Group and adopted by MTITC Minister a Strategy and National Plan of Republic of Bulgaria for ERTMS implementing Strategy and National Plan of RB for ERTMS deployment have been approved by the Minister of Transport, Information Technologies and Communications. Current work is focused on contracts for Level 1 directions Plovdiv -Svilengrad and Septemvri – Plovdiv-level 1 | Developed and adopted a Strategy and National Plan Completed Railway line Plovdiv-Svilengrad-Turkish border Equipped |  |
| 127 110 | 109 |  |  | Key Тransformative Action: Develop and implement public service infrastructures, policy and support in the framework of the Connecting Europe Facility |  |  |  |  |  |  |  | 31/12/2015 |  |  | On track CEF proposal in legislative process, new proposal from the Commission was adopted on by mid-2013. |  |  |  |
| 128 111 | 110 |  |  | Deploy and roll out digital services in key areas of public interest |  |  |  |  |  |  |  | 31/12/2015 |  |  | On track On the 1st April 2013, the new Large Scale Pilot (LSP) "Electronic Simple European Networked Services" - e-SENS was launched, focused on strengthening the digital single market and facilitating public services across borders. |  |  |  |
| 129 112 | 111 |  |  | Focus and develop and implement, as appropriate the Smart Cities, Active and Healthy Ageing, Green Cars, Energy Efficient Buildings PPP |  |  |  |  |  |  |  | 31/12/2015 |  |  | On track The Commission further intensified its efforts around smart cities by announcing the European Innovation Partnership on Smart Cities and Communities in 2012. |  |  |  |
| International aspects of the Digital Agenda |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 130 99 | 097 |  | The EC will promote the internationalisation of internet governance and global cooperation to maintain the stability of the internet, on the basis of the multi-stakeholder model. |  |  |  |  |  | EC |  |  | 31/12/2015 |  |  | On track In 2013, the European Commission will: Present a strategy for Internet policy and governance, which will include a vision on its preferred global framework; Continue to work within ICANN and other relevant organisations to ensure that the rights and interests of EU citizens and business are defended and that the Internet governance ecosystem is truly inclusive, accountably and independent from limited interests. And it will continue the discussion on how to improve the current functioning of ICANN; Continue discussions on the governance of the Internet of Things (IoT) within the Internet of Things expert group, and participate in relevant international activities such as the ITU-T Joint Coordination Activity on Internet of Things (JCA-IoT) and various intergovernmental institutions (OECD, Council of Europe, Shanghai-Group, etc). | Source: MTITC Indicators 1, 2 and 4 performance is stagnant. Overall MTITC not participate at meetings hold with a representative; In the course of the ITU World Congress on International Telecommunications (WCIT-12), 3 to 14 December 2012 Dubai, MTITC participate in the development of the internet discussions with position. | Source: MTITC 1. Participation in discussions and meetings of ICANN (such as meetings of the Governmental Advisory Committee (GAC) to ICANN) 2. Participation in the workshops of the High Level Group on Internet governance 3. Participation in discussions and meetings of the International Telecommunication Union (ITU) on topics related to the Internet governance 4. Participation in discussions and meetings of the European Dialogue on Internet Governance (EuroDIG) |  |
| 131 100 | 098 |  | The EC will support the continuation of the Internet Governance Forum beyond 2010. |  |  |  |  |  | EC |  |  | 31/12/2015 |  |  | Completed Decision at 65th UN General Assembly in December 2010, extending the IGF to 2015. | Participation in the meeting organized by the Association Uninet |  |  |
| 132 101 | 099 |  | The EC will work with third countries to improve international trade conditions for digital goods and services, including with regard to intellectual property rights. |  |  |  |  |  | EC |  |  | 31/12/2015 |  |  | On track The common EU/US initiative on ICT principles was launched at the Transatlantic European Council in 2011 and is being pursued actively in the relevant WTO fora. The common EU/US initiative on ICT principles was launched at the Transatlantic European Council in 2011 and is being pursued actively in the relevant WTO fora. The EU-US agreement to conduct negotiations on the establishment of a Transatlantic Trade and Investment Partnership set the scene for further developments in this area. In 2013, the Commission will: Produce a trade template which reflects accurately the EU priorities in the field of e-communications and use it for trade negotiations in upcoming FTAs.; adopt a revised strategy, in the form of a policy Communication, for the protection and enforcement of intellectual property rights in third countries. Pursue its efforts in the different above mentioned negotiations and in the WTO. |  |  |  |
| 133 102 | 100 |  | The EC will seek a mandate to update international agreements in line with technological progress or, where appropriate, propose new instruments. |  |  |  |  |  | EC |  |  | 31/12/2015 |  |  | On track Commission received mandate from Member States in 2009; start of technical meetings in May 2012 with a view of creating a consolidated list products for expansion of the ITA. A parallel track of non tariff barrier negotiations is under way. By end of 2013, finalisation of negotiations on the ITA in the WTO (the Commission has received a mandate from the Council in 2009 on this topic). |  |  |  |

December  2013

- *Digital Agenda Scoreboard is the annual analysis in June of the DAE implementation progress

- Notes!

- In Tasks Column there is new numbering – in black is  the new and in blue  is the old numbering /june 2013 reporting

Task 21

**В процес на изпълнение.
Някои от разпоредбите на Програмата са приложени в България.

Република България е транспонирала  решения на ЕК, отнасящи се до използването на радиочестотния спектър. Все още не се прилага Решение 2010/267/ЕС (790-862 MHz)

На 28 юни 2013 г. Министерски съвет прие постановление № 381 за изменение и допълнение на Националния план за разпределение на радиочестотния спектър, приет с Решение № 545 на Министерския съвет от 2004 г. (обн., ДВ, бр. 60 от 2004 г.; изм. и доп., бр. 69 от 2004 г., бр. 31 от 2005 г., бр. 16 от 2006 г., бр. 76 от 2011 г. и бр. 73 от 2012 г.)

На основание чл. 11, ал. 2 от Закона за електронните съобщения

МИНИСТЕРСКИЯТ СЪВЕТ

Р ЕШИ :

1. Радиочестотна лента 2500-2520 MHz се изменя така:

„

| 2500-2520 | ПОДВИЖНА, с изключение на въздушна подвижна НЕПОДВИЖНА Забележки 16, 73, 182 | ГРАЖДАНСКИ |
| --- | --- | --- |

2. Радиочестотна лента 2670-2690 MHz се изменя така:

„

| 2670-2690 | ПОДВИЖНА, с изключение на въздушна подвижна НЕПОДВИЖНА Радиоастрономия Забележки 16, 73, 87, 182, 254 | ГРАЖДАНСКИ |
| --- | --- | --- |

3. Забележка 182 се изменя така:

„18 2 . В ра д иоче с т о т на лен т а 2 50 0 - 2690 MHz определени радиочестотни ленти се използват за нуждите на националната сигурност, като пълното є освобождаване за граждански нужди на територията на цялата страна ще се извърши до 31 август 2015 г., както следва:

– от 1 януари 2014 г. най-късно до 31 декември 2014 г. – в големите градове на страната: София, Пловдив, Бургас, Варна, Плевен и Русе;

– от 1 април 2015 г. най-късно до 31 август 2015 г. – на територията на цялата страна.“

На основание член 1, параграф 3 от Решение № 243/2012/ЕС на Европейския парламент и на Съвета от 14 март 2012 г. за създаване на многогодишна програма за политика в областта на радиочестотния спектър, българската страна е уведомила Европейската комисия (писмо до г-жа Катрин Дей), че РЧЛ 800 MHz се използва в Р. България за нуждите на отбраната, като определени РЧЛ се използват за радиоразпръскване в отделни райони на страната, след съгласуване с МО. Посочената РЧЛ ще продължи да се използва за нуждите на отбраната до момента на излизане от експлоатация на действащите съобщителни системи.

Task  56

***Някои от разпоредбите на Програмата са приложени в България.

Република България е транспонирала  решения на ЕК, отнасящи се до използването на радиочестотния спектър

Все още не се прилага Решение 2010/267/ЕС (790-862 MHz)

На 28 юни 2013 г. Министерски съвет прие постановление № 381 за изменение и допълнение на Националния план за разпределение на радиочестотния спектър, приет с Решение № 545 на Министерския съвет от 2004 г. (обн., ДВ, бр. 60 от 2004 г.; изм. и доп., бр. 69 от 2004 г., бр. 31 от 2005 г., бр. 16 от 2006 г., бр. 76 от 2011 г. и бр. 73 от 2012 г.)

На основание чл. 11, ал. 2 от Закона за електронните съобщения

МИНИСТЕРСКИЯТ СЪВЕТ

Р ЕШИ :

1. Радиочестотна лента 2500-2520 MHz се изменя така:

„

| 2500-2520 | ПОДВИЖНА, с изключение на въздушна подвижна НЕПОДВИЖНА Забележки 16, 73, 182 | ГРАЖДАНСКИ |
| --- | --- | --- |

2. Радиочестотна лента 2670-2690 MHz се изменя така:

„

| 2670-2690 | ПОДВИЖНА, с изключение на въздушна подвижна НЕПОДВИЖНА Радиоастрономия Забележки 16, 73, 87, 182, 254 | ГРАЖДАНСКИ |
| --- | --- | --- |

3. Забележка 182 се изменя така:

„18 2 . В ра д иоче с т о т на лен т а 2 50 0 - 2690 MHz определени радиочестотни ленти се използват за нуждите на националната сигурност, като пълното є освобождаване за граждански нужди на територията на цялата страна ще се извърши до 31 август 2015 г., както следва:

– от 1 януари 2014 г. най-късно до 31 декември 2014 г. – в големите градове на страната: София, Пловдив, Бургас, Варна, Плевен и Русе;

– от 1 април 2015 г. най-късно до 31 август 2015 г. – на територията на цялата страна.“

На основание член 1, параграф 3 от Решение № 243/2012/ЕС на Европейския парламент и на Съвета от 14 март 2012 г. за създаване на многогодишна програма за политика в областта на радиочестотния спектър, българската страна е уведомила Европейската комисия (писмо до г-жа Катрин Дей), че РЧЛ 800 MHz се използва в Р.България за нуждите на отбраната и ще продължи да се използва по този начин до момента на излизане от експлоатация на действащите съобщителни системи.

- Abbreviations

MI    	Ministry of Interior

MF    		Ministry of Finance

MRD    	 Ministry of Regional Development

MLSP		Ministry of Labour and Social Policy

MD		Ministry of Defence

MFA		Ministry of Foreign Affairs

MJ		Ministry of Justice

MES		Ministry of Education and Science

MH		Ministry of Health

MC		Ministry of Culture

MEW		Ministry of Environment and Water

MAF		Ministry of Agriculture and Food

MTITC	Ministry of Transport, Information Technology and Communications

MEE		Ministry of Economy and Energy

MYS		Ministry of Youth and Sports

CM		Council of Ministers

MS		Member States

EC		European Commission

CRC		Communications Regulation Commission

NSI		National Statistical Institute

EA ECNIS	Executive Agency “Electronic Communication Networks & Information Systems”

BIS		Bulgarian Institute for Standardization

PPA		Public Procurement Agency

SACP		State Agency for Child Protection

CCP                    Commission for Consumer Protection

CPDP                  Commission for Personal Data Protection

PSC                     Point of Single Contact

NRIC                  National Railway Infrastructure Company

BNB                   Bulgarian National Bank

GCCA                Geodesy, Cartography and Cadastre Agency

IBA                    Invest Bulgaria Agency

NSP                    National Service for Protection

BSR                    Bulgarian State Railways

DG CAA             Directorate General Civil Aviation Administration

SPAAS 		Single portal /point of access to administrative e-services

ESPSED	Energy strategies and policies for sustainable energy development

EEA 		Executive Environment Agency

NSIC		National Safer Internet Centre

КЕТ		Key Enabling Technologies

HPC		High Performance Computing

CEM		Council of Electronic Media

EEA		Executive Environment Agency

PPA		Public Procurementr Agency